FASHION COMMERCE
PLATFORM

SIDE A - BUSINESS, PRODUCT, BRAND & MARKETING AGENT

Complete one-agent execution book, cross-team delivery contract and market-readiness controls

Mission Enable one expert LLM to own the complete side, create every required delivery, coordinate dependencies and prove readiness without fabricating external reality.

Version 1.0 | 1 August 2026

# AGENT OPERATING MANUAL

Purpose This chapter converts the project plan into an operating system for one expert LLM owning the complete Business/Product/Brand/Marketing side. The detailed workstreams from the master book follow this chapter and are binding deliveries, not suggestions.

## 1. One-agent responsibility model

The agent performs all knowledge-work roles on its side: planning, research, structured analysis, artifact creation, review, testing, documentation and dependency management. It must not confuse broad competence with physical or legal authority.

| Boundary | Rule |
| --- | --- |
| Agent can complete | Plans, research dossiers, specifications, structured data, brand/technical files, code, tests, reports, checklists, validation, documentation and handoffs. |
| Requires human verification | Business/founder approval, creative approval, physical sample/fit/QC decisions, real operational UAT and go/no-go authority. |
| Requires external verification | Legal/tax/customs advice, trademark clearance, laboratory/factory audit, registrations, payment/carrier/app-store approval and real shipment evidence. |
| Never acceptable | Invented evidence, implied approval, synthetic results represented as market truth, or “done” without artifact and acceptance proof. |

## 2. Evidence and completion protocol

| Status | Required interpretation |
| --- | --- |
| DRAFT | Artifact exists; validation not completed. |
| SELF-VALIDATED | Agent passed the book checklist and consistency review. |
| AUTOMATED-TESTED | Machine checks passed with command/log evidence. |
| HUMAN-VERIFIED | Named accountable person reviewed the defined scope. |
| EXTERNALLY-VERIFIED | Qualified provider, authority, factory, laboratory or adviser supplied evidence. |
| BLOCKED | Mandatory dependency is missing; owner, impact and fallback recorded. |
| REJECTED | Acceptance failed; correction is tracked. |

False completion prevention A polished file is not automatically correct. The agent must identify which parts are generated, tested, approved by a person, or verified outside the model.

## 3. Required workspace and registers

PROGRAM_CHARTER.md

DELIVERABLE_REGISTER.csv

DECISION_LOG.md

ASSUMPTION_REGISTER.csv

DEPENDENCY_REGISTER.csv

RISK_REGISTER.csv

EVIDENCE_INDEX.csv

STATUS_REPORT.md

work_packages/side_a

handoffs/incoming and handoffs/outgoing

evidence/side_a

## 4. Mandatory first execution

1. Read this entire book and the shared interface contract.

2. Inspect all provided files, repositories, templates and prior outputs.

3. Initialize every register and the folder structure.

4. Publish an intake report separating verified facts, assumptions, missing evidence and contradictions.

5. Run all available automated tests/validators and preserve exact output.

6. Create the gate roadmap and a detailed two-week backlog.

7. Issue the first dependency templates and requests to the other side.

8. Start the highest-value non-blocked work immediately.

## 5. Work-package operating algorithm

1. Confirm objective, definition of done and target gate.

2. Classify each prerequisite: available, assumed, requested or blocking.

3. Create task/artifact IDs and acceptance criteria.

4. Produce the required artifact in its specified format.

5. Run self-checks and automated validation.

6. Reconcile against cross-team contracts and source-of-truth owners.

7. Request human/external verification where necessary.

8. Create a formal handoff and process the receiver response.

9. Update evidence, risk, decision and deliverable registers.

10. Close only after required evidence or explicit risk acceptance.

## 6. Handoff envelope

Handoff ID, sender/receiver and date

Related work-package/artifact IDs

Purpose and consuming workflow

Payload files/data and schema/version

Confirmed facts, assumptions and questions

Acceptance criteria and validation steps

Need-by gate/date, delay impact and safe fallback

Change-control and superseded version

Receiver result: accepted, conditionally accepted or rejected

## 7. Gate control

| Gate | Exit condition |
| --- | --- |
| G0 | Workspace, registers, ownership and first backlog initialized. |
| G1 | Market/product strategy and architecture/data contracts align. |
| G2 | One product has physical/evidence-backed truth and a complete digital record. |
| G3 | Staging supports the complete sellable and reversible commerce journey. |
| G4 | Operational beta, real package flow, UAT, finance and security controls pass. |
| G5 | Production, registrations, batch release, monitoring and launch dossier approved. |
| G6 | Scale/stop decisions use actual customer, economics and reliability evidence. |

## 8. Required cycle report

1. Current gate and objective

2. Completed artifacts with ID/version/status/evidence

3. Validation commands/checklists and results

4. Incoming handoffs accepted/rejected

5. Outgoing handoffs and exact requests

6. Blockers, risks and safe fallback

7. Decisions with options/recommendation/deadline

8. Next executable tasks

9. Objective readiness by gate criteria

## 9. Definition of market-ready

[ ] One real product is traceable from source evidence to digital listing, order and post-order operations.

[ ] Product facts, claims, prices, stock and policies reconcile.

[ ] Critical success/failure/recovery scenarios pass.

[ ] External approvals are evidenced rather than inferred.

[ ] Test shipment/return and finance reconciliation are possible.

[ ] Security/privacy/accessibility and operations controls are tested.

[ ] Deployment, rollback, backup restore, monitoring and incident response are rehearsed.

[ ] Open risks have named owners and explicit go/no-go treatment.

# SIDE-SPECIFIC COMPLETE DELIVERY REGISTER

The IDs below convert the original workstream deliverables into trackable agent artifacts. The detailed prerequisites, execution steps, mutual dependencies, tools and gate are contained in the following side-specific workstream chapters.

| Artifact ID | WP | Workstream | Required delivery | Acceptance rule |
| --- | --- | --- | --- | --- |
| A1-D01 | A1 | Founders, ownership and company operating model | Signed founders/shareholders or services agreement | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A1-D02 | A1 | Founders, ownership and company operating model | IP assignment and confidentiality documents | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A1-D03 | A1 | Founders, ownership and company operating model | Decision-rights matrix and spending authority | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A2-D01 | A2 | Market, customer and positioning research | Research summary | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A2-D02 | A2 | Market, customer and positioning research | Positioning statement | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A2-D03 | A2 | Market, customer and positioning research | Customer/occasion priority matrix | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A2-D04 | A2 | Market, customer and positioning research | Competitor and price map | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A2-D05 | A2 | Market, customer and positioning research | Evidence log | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A3-D01 | A3 | Brand strategy and identity system | Brand guideline PDF/source | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A3-D02 | A3 | Brand strategy and identity system | Design tokens | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A3-D03 | A3 | Brand strategy and identity system | Logo and icon exports | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A3-D04 | A3 | Brand strategy and identity system | Tone/copy guide | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A3-D05 | A3 | Brand strategy and identity system | Asset manifest | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A4-D01 | A4 | Collection architecture and product portfolio | Capsule line plan | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A4-D02 | A4 | Collection architecture and product portfolio | Product roadmap | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A4-D03 | A4 | Collection architecture and product portfolio | SKU count forecast | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A4-D04 | A4 | Collection architecture and product portfolio | Launch/reorder rules | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A5-D01 | A5 | Design, tech packs and sample management | Approved tech pack per style | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A5-D02 | A5 | Design, tech packs and sample management | Measurement/size chart | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A5-D03 | A5 | Design, tech packs and sample management | Sample history and approvals | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A5-D04 | A5 | Design, tech packs and sample management | Bill of materials | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A6-D01 | A6 | Supplier and factory qualification | Approved supplier list | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A6-D02 | A6 | Supplier and factory qualification | Factory scorecard | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A6-D03 | A6 | Supplier and factory qualification | Manufacturing agreement/SLA | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A6-D04 | A6 | Supplier and factory qualification | Capacity and lead-time data | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A7-D01 | A7 | Cotton, materials and claim substantiation | Material specification | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A7-D02 | A7 | Cotton, materials and claim substantiation | Supplier declarations | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A7-D03 | A7 | Cotton, materials and claim substantiation | Lab reports where required | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A7-D04 | A7 | Cotton, materials and claim substantiation | Batch/lot traceability records | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A7-D05 | A7 | Cotton, materials and claim substantiation | Approved claims matrix | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A8-D01 | A8 | Costing, price and financial model | Landed-cost model | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A8-D02 | A8 | Costing, price and financial model | Approved retail prices | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A8-D03 | A8 | Costing, price and financial model | Margin guardrails | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A8-D04 | A8 | Costing, price and financial model | Budget and cash-flow plan | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A9-D01 | A9 | Quality management and batch release | QC plan | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A9-D02 | A9 | Quality management and batch release | Inspection reports | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A9-D03 | A9 | Quality management and batch release | Defect taxonomy | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A9-D04 | A9 | Quality management and batch release | Corrective actions | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A9-D05 | A9 | Quality management and batch release | Batch release record | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A10-D01 | A10 | Labels, packaging and product information | Approved label artwork | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A10-D02 | A10 | Labels, packaging and product information | Packaging BOM | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A10-D03 | A10 | Labels, packaging and product information | Print specifications | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A10-D04 | A10 | Labels, packaging and product information | Packaging weight register | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A10-D05 | A10 | Labels, packaging and product information | Supplier proofs | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A11-D01 | A11 | EU market, importer, customs and compliance readiness | Compliance responsibility matrix | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A11-D02 | A11 | EU market, importer, customs and compliance readiness | EORI/VAT/OSS path | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A11-D03 | A11 | EU market, importer, customs and compliance readiness | Customs document pack | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A11-D04 | A11 | EU market, importer, customs and compliance readiness | Product safety/traceability file | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A11-D05 | A11 | EU market, importer, customs and compliance readiness | Recall procedure | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A12-D01 | A12 | Fulfilment, shipping and returns design | Fulfilment SOP | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A12-D02 | A12 | Fulfilment, shipping and returns design | Carrier matrix | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A12-D03 | A12 | Fulfilment, shipping and returns design | Return SOP | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A12-D04 | A12 | Fulfilment, shipping and returns design | Service promise | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A12-D05 | A12 | Fulfilment, shipping and returns design | Exception playbook | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A13-D01 | A13 | Product content, photography and localization | Asset package | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A13-D02 | A13 | Product content, photography and localization | Product copy | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A13-D03 | A13 | Product content, photography and localization | SEO metadata | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A13-D04 | A13 | Product content, photography and localization | Alt text | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A13-D05 | A13 | Product content, photography and localization | Localization files | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A13-D06 | A13 | Product content, photography and localization | Rights register | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A14-D01 | A14 | Marketing, launch and demand generation | Launch plan | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A14-D02 | A14 | Marketing, launch and demand generation | Campaign calendar | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A14-D03 | A14 | Marketing, launch and demand generation | Creative briefs | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A14-D04 | A14 | Marketing, launch and demand generation | Tracking links | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A14-D05 | A14 | Marketing, launch and demand generation | Lifecycle content | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A14-D06 | A14 | Marketing, launch and demand generation | Experiment backlog | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A15-D01 | A15 | Customer service and community operations | Support playbook | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A15-D02 | A15 | Customer service and community operations | Knowledge base | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A15-D03 | A15 | Customer service and community operations | Macros | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A15-D04 | A15 | Customer service and community operations | Escalation matrix | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A15-D05 | A15 | Customer service and community operations | Reason taxonomy | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A16-D01 | A16 | Finance, accounting and reconciliation operations | Accounting SOP | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A16-D02 | A16 | Finance, accounting and reconciliation operations | Reconciliation template | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A16-D03 | A16 | Finance, accounting and reconciliation operations | Tax calendar | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A16-D04 | A16 | Finance, accounting and reconciliation operations | Invoice requirements | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A16-D05 | A16 | Finance, accounting and reconciliation operations | Financial dashboard definitions | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A17-D01 | A17 | Sustainability and claims governance | Claims policy | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A17-D02 | A17 | Sustainability and claims governance | Evidence register | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A17-D03 | A17 | Sustainability and claims governance | Approved wording | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A17-D04 | A17 | Sustainability and claims governance | Improvement roadmap | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A18-D01 | A18 | Launch operations and continuous improvement | Launch runbook | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A18-D02 | A18 | Launch operations and continuous improvement | War-room schedule | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A18-D03 | A18 | Launch operations and continuous improvement | Daily dashboard | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A18-D04 | A18 | Launch operations and continuous improvement | Post-launch review | Required in stated format; reviewed against workstream gate and evidence protocol. |
| A18-D05 | A18 | Launch operations and continuous improvement | Improvement backlog | Required in stated format; reviewed against workstream gate and evidence protocol. |

# PART I — Vision, scope and measurable success

## 1. Product and company vision

Build a premium fashion brand whose defensible core is the combination of credible Egyptian cotton sourcing, modern Eastern visual language, disciplined quality, transparent product data and a digital customer experience designed for Europe.

### 1.1 Initial market hypothesis

| Dimension | Working assumption | What must validate it |
| --- | --- | --- |
| Customer | Style-conscious European and diaspora customers seeking premium, culturally distinctive apparel. | Interviews, waitlist conversion, paid test campaigns and repeat purchase. |
| Offer | Small capsule collections: T-shirts, shirts and selected modest/elevated pieces such as modern abayas. | Sample feedback, return reasons, fit testing and margin. |
| Positioning | Premium accessible, not luxury theatre and not low-cost basics. | Willingness-to-pay tests and competitor price mapping. |
| Proof | 100% cotton claims supported by supplier documents and independent tests where appropriate. | Batch traceability, fibre composition evidence and QC records. |
| Channel | Web-first Europe launch; mobile beta follows proven usage and retention. | Web conversion, customer requests and mobile repeat-use case. |
| Supply model | Manufacture and package in Egypt; import in controlled batches to an EU fulfilment point for the initial launch. | Landed-cost comparison against direct shipment per order. |

Recommended launch model: Import a controlled batch into one EU fulfilment location and sell from an EU merchant entity. Direct-to-consumer shipping from Egypt for every order can create slow delivery, inconsistent duties, expensive returns and a weak customer experience. Keep it as an exception or test lane, not the default.

## 2. Scope boundaries by stage

| Capability | PoC | Sellable MVP | Later scale |
| --- | --- | --- | --- |
| Catalog | Sample JSON data and validated SKU model. | PostgreSQL catalog, variants, content, images and availability. | Multi-market price lists, collections and product lifecycle management. |
| Web | Connected demo storefront. | SEO-ready responsive storefront and checkout. | Personalized merchandising, localization and experimentation. |
| Mobile | Expo source consuming the same API. | Closed beta or launch only when repeat-use case is proven. | Loyalty, push, saved preferences and app-only journeys. |
| Payments | Quote only; no live card collection. | Hosted/embedded provider checkout and verified webhooks. | Multiple methods, fraud controls, reconciliation and regional optimization. |
| Orders | No transaction persistence. | Idempotent order state machine, refund and return flow. | Distributed fulfilment, allocation and exception automation. |
| AI | Deterministic product scoring and explanation. | Search assistance and support grounded in approved data. | Size/fit models, forecasting and evaluated personalization. |
| ERP/WMS | Templates only. | Integrate a lean operational tool or minimal internal module. | Advanced WMS/ERP only when order volume justifies it. |

## 3. Program-level success metrics

| Area | Pilot target / question | Owner |
| --- | --- | --- |
| Product | At least 80% of test users rate sample quality and fit as launch-worthy. | Product lead |
| Economics | Positive contribution margin after landed cost, payment, fulfilment and expected returns. | Business/finance |
| Data readiness | 100% active SKUs pass mandatory field validation with no duplicate identifiers. | Both sides |
| Platform reliability | Critical user journey succeeds in staging and monitoring detects failures. | Platform lead |
| Customer demand | Waitlist, preorder or small launch creates evidence beyond likes and verbal praise. | Marketing lead |
| Operations | Every shipped item can be traced to SKU, batch, QC evidence and order. | Operations + platform |
| AI quality | Recommendations are relevant in evaluated scenarios and never invent unavailable products. | AI lead |

# PART II — Two-side operating model

## 4. Responsibilities by side

| Side A — Business/Product | Shared | Side B — Platform/Software |
| --- | --- | --- |
| Customer, brand, collection, design, sourcing, production, quality, costing, pricing, compliance evidence, logistics, content, marketing and service policies. | Company strategy, roadmap, budget, risk, launch decision, analytics KPIs, legal review, incident ownership and change control. | Architecture, master-data contracts, APIs, web/mobile/admin, security, integrations, observability, analytics instrumentation, AI and release operations. |

## 5. What the platform team can start now

| Start immediately | Start with placeholders | Do not finalize yet |
| --- | --- | --- |
| Repository, CI, code standards, environment strategy, API versioning, security baseline, logging, architecture decisions, product schema draft, test framework, design-token structure and PoC. | Navigation, collection model, sample products, content slots, role model, analytics taxonomy and shipping adapter interfaces. | Final UI, production checkout, VAT/customs calculations, live shipping prices, final size logic, legal copy, loyalty, forecasting, virtual try-on and warehouse automation. |

## 6. Business–Platform Contract

This contract is the central anti-chaos mechanism. Each item has one owner, one due date, one accepted format and an acceptance rule. A Slack message saying “we will probably use cotton and Europe” is not an input.

| Contract item | Accountable owner | Required input | Platform use | Acceptance |
| --- | --- | --- | --- | --- |
| Legal and merchant model | Business | Entity name, registered address, VAT/EORI plan, merchant of record, importer, invoicing identity. | Checkout, invoice, tax, app-store seller and legal pages. | Approved by accountant/customs/legal advisers. |
| Brand system | Brand | Logo files, color/type tokens, visual rules, tone, naming conventions, asset rights. | Design system, storefront, app and campaign templates. | Versioned brand kit and approval owner. |
| Product taxonomy | Product | Categories, collections, target customer, attributes and lifecycle statuses. | Database, filters, navigation and analytics. | No ambiguous duplicates; examples approved. |
| Product master | Product/Ops | Product ID, style code, copy, fibre, origin, care, measurements, price and compliance data. | Catalog API, pages, labels and search. | Mandatory fields complete and validated. |
| Variant master | Product/Ops | Unique SKU, barcode plan, size, color, stock, weight and package dimensions. | Inventory, cart, shipping and fulfilment. | Every sellable unit has one unique SKU. |
| Pricing and cost | Finance | Currency, net/gross logic, cost stack, discount guardrails and target margin. | Price engine, promotions and reports. | Contribution margin signed off. |
| Market policy | Business/Legal | Countries, languages, currencies, returns, warranty, delivery promise and restricted markets. | Checkout eligibility, content and support. | Policy text reviewed and operationally possible. |
| Fulfilment model | Operations | Warehouse, carrier, packing process, cut-off, tracking, return address and exception handling. | OMS/carrier integration and status model. | Test shipment completed end-to-end. |
| Content package | Marketing | Images, alt text, videos, product copy, campaign IDs, consent and usage rights. | CMS, SEO, accessibility and analytics. | Asset manifest passes quality rules. |
| Analytics/KPIs | Shared | Business questions, event definitions, attribution rules and dashboard owners. | Instrumentation, warehouse and reports. | Test events reconcile to expected journey. |

## 7. Mutual service commitments

| Business side commits to | Platform side commits to |
| --- | --- |
| Provide approved source data, not contradictory chat instructions. Freeze launch-critical data by agreed dates. Identify decision owners and answer blocking questions. Test real operational flows, not only visual screens. Report changes through the change request process. | Publish schemas, templates and validation errors early. Make dependencies visible before coding. Provide staging previews and test evidence. Never silently invent product, tax or policy rules. Train business operators and document releases. |

# PART III — Governance and execution controls

## 8. Required roles

| Role | Accountability | Side |
| --- | --- | --- |
| Executive sponsor / founders | Own investment, ownership, strategic conflicts and go/no-go decisions. | Both |
| Program manager / product owner | Maintains roadmap, dependencies, scope and acceptance. | Shared |
| Brand & creative lead | Owns identity, creative direction and asset approval. | A |
| Product & production lead | Owns tech packs, factories, samples, QC and product master. | A |
| Commercial/finance lead | Owns pricing, margin, entity, tax adviser and budget. | A |
| Marketing & customer lead | Owns demand tests, content, lifecycle and service policy. | A |
| Platform architect/lead | Owns architecture, delivery, quality and technical risk. | B |
| Backend/data engineer | Owns domain services, database, integrations and event contracts. | B |
| Web/mobile engineer | Owns customer and operator interfaces. | B |
| Cloud/security owner | Owns environments, identity, secrets, monitoring, backup and incident readiness. | B |
| AI/data product owner | Owns use cases, evaluation, consent, model risk and measurable value. | B/Shared |
| External specialists | Legal, tax, customs, textile laboratory, accountant and data protection review. | Shared |

Small-team rule: One person may hold multiple roles, but every accountability still needs an explicit name. “The team” is not an owner.

## 9. Meeting and decision cadence

| Cadence | Participants | Purpose | Output |
| --- | --- | --- | --- |
| Weekly 45 min | Leads from both sides | Dependencies, decisions, risks and next seven days. | Updated board and blockers. |
| Product data clinic weekly | Product/Ops + backend | Validate new SKUs, attributes and content. | Import-ready data and error report. |
| Design review weekly | Brand + web/mobile | Approve tokens, components and assets. | Signed design decisions. |
| Sprint review biweekly | Both sides | Demo working software against acceptance criteria. | Accepted/rejected stories. |
| Commercial review monthly | Founders/finance/marketing/ops | Margin, demand, inventory and budget. | Scope and buying decisions. |
| Gate review per phase | Decision owners + specialists | Stop/go based on evidence. | Written gate decision. |

## 10. Definition of Ready and Definition of Done

| Definition of Ready — before development | Definition of Done — before acceptance |
| --- | --- |
| Business outcome and user identified. Acceptance criteria written. Source data owner named. Legal/security impact classified. Design or API contract available. Dependencies resolved or explicitly mocked. Analytics event specified. | Code reviewed and tested. Security/privacy checks completed. Monitoring and error handling present. Documentation and runbook updated. Business owner tested in staging. Analytics verified. Rollback or recovery path exists. |

## 11. Risk register starter

| Risk | Early warning | Control / response | Owner |
| --- | --- | --- | --- |
| Founder/IP dispute | Work starts without signed ownership terms. | Pause material investment; execute founders/IP agreement. | Founders |
| Unproven demand | Large collection or software build before paid evidence. | Capsule, waitlist, preorder or small controlled launch. | Business |
| Quality claim failure | Supplier cannot document fibre or batch consistency. | Incoming tests, batch records and independent lab plan. | Product |
| Cash trapped in inventory | MOQ exceeds validated demand. | Negotiate MOQ, split production and reorder gates. | Finance/Ops |
| Cross-border cost surprise | No landed-cost model or HS/origin review. | Customs broker calculation and test import. | Ops/Finance |
| Software overbuild | ERP/AI work while basic product data is incomplete. | Stage gates and backlog priority tied to sales evidence. | Platform |
| Data chaos | SKUs, prices and content differ between files. | Single source templates, validation and approval workflow. | Shared |
| Security/privacy breach | Production secrets or customer data in spreadsheets. | Least privilege, secrets manager, retention and audits. | Platform |
| Returns destroy margin | Fit complaints or return logistics unclear. | Fit testing, measurements, clear pages and EU return process. | Product/Ops |
| App store delay | Legal entity or organization verification not ready. | Begin organization verification before mobile release gate. | Business + mobile |

# PART IV — Roadmap and gates

## 12. Recommended program roadmap

| Phase | Timing | Main work | Exit evidence |
| --- | --- | --- | --- |
| 0. Founders and operating foundation | Weeks 1–2 | Agreement, roles, target market hypothesis, tool accounts, decision log. | Signed operating baseline. |
| 1. Discovery and contract | Weeks 1–4 | Customer research, product taxonomy, production map, legal/import model, master-data templates. | Contract items 80% defined. |
| 2. Product/sample and software PoC | Weeks 3–8 | First sample loop, cost model and vertical-slice platform PoC. | Samples + PoC demo pass agreed scenarios. |
| 3. Pilot readiness | Weeks 7–12 | Final capsule, QC evidence, test import/fulfilment, MVP design, content plan. | Landed margin and operational flow validated. |
| 4. Sellable web MVP | Weeks 10–22 | Production catalog, checkout, orders, inventory, returns, analytics, security and legal pages. | Staging launch readiness pass. |
| 5. Controlled launch | Weeks 23–26 | Limited inventory, monitored campaigns, support and daily operations. | Real orders delivered and reconciled. |
| 6. Mobile beta and retention | Months 7–9 | Mobile account/order/wishlist journeys and push only if justified. | Repeat-use and retention evidence. |
| 7. AI and operational scale | Months 8–12+ | Search assistance, support grounding, forecasting and deeper automation. | Measured uplift versus baseline. |

## 13. Gate criteria

| Gate | Must be true | Stop or pivot when |
| --- | --- | --- |
| G0 — Commit | Founder/IP agreement, named owners and spending limit. | Ownership or decision rights remain vague. |
| G1 — Product thesis | Customer problem, capsule and price hypothesis supported by interviews/tests. | Offer is only personal taste with no target customer evidence. |
| G2 — Makeability | Factory can reproduce approved sample within quality, lead time and target cost. | Sample variation or MOQ destroys economics. |
| G3 — Importability | Classification/origin, importer, EORI/VAT, packaging and product compliance path reviewed. | Nobody accepts importer/product-safety responsibility. |
| G4 — MVP build | Data contract frozen for launch scope and operational processes testable. | Products, sizes, prices or fulfilment remain unknown. |
| G5 — Launch | Critical path tests, legal review, monitoring, backup, support and stock reconciliation pass. | Payment/order/return flow cannot be recovered manually. |
| G6 — Scale | Demand, repeat rate and contribution margin justify more inventory/features. | Growth hides negative unit economics or high returns. |

## 14. First 30 / 60 / 90 days

| Period | Side A priorities | Side B priorities | Joint outcome |
| --- | --- | --- | --- |
| Days 1–30 | Founder agreement; customer interviews; brand brief; first capsule; factory shortlist; product/variant templates; legal/import adviser. | PoC run; repo/CI; architecture decisions; schemas; environments; staging plan; analytics draft. | Approved hypothesis, owners, templates and visible PoC. |
| Days 31–60 | Tech packs; samples; costing; QC checklist; size testing; content shot list; fulfilment comparison. | PostgreSQL design; production API; design system; storefront skeleton; admin import; security baseline. | Sample feedback and MVP backlog linked to real data. |
| Days 61–90 | Final pilot SKUs; test batch; packaging/label evidence; test import; campaign/waitlist; support policy. | Catalog/admin staging; checkout sandbox; order state machine; observability; end-to-end tests. | Pilot readiness review with landed margin and staging purchase flow. |

# PART V — SIDE A walkthrough: Business, Product, Brand and Marketing

The following workstreams are executable mini-projects. Each one states what Side A must do, what it needs from Side B, and what it returns to the platform.

## A1. Founders, ownership and company operating model

Owner: Founders / business lead. Create the legal and decision foundation before value and conflict accumulate.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Founder intentions and contribution expectations • Professional legal/tax consultation plan | • Choose relationship: co-founders, service provider or licensing partner • Document equity/revenue, funding, salaries, approval thresholds and exit • Assign all created brand, design, code, domains and data to the chosen company • Create bank, accounting, document retention and signature authority plan | • Signed founders/shareholders or services agreement • IP assignment and confidentiality documents • Decision-rights matrix and spending authority |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Technical asset register and estimated platform contribution • Domain/repository/account ownership list | • Clear legal owner for app-store, cloud and payment accounts • Access-control model aligned to legal roles | • Legal counsel • Accountant/tax adviser • Password manager • E-signature • Secure document repository |

Gate to continue: No production account or substantial custom build begins until ownership and account control are explicit.

## A2. Market, customer and positioning research

Owner: Business/marketing lead. Replace a broad “Europe likes Egyptian cotton” assumption with a narrow testable customer and occasion.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Initial product idea • Research budget and geographic focus | • Interview 20–30 target users • Map jobs, style objections, fit issues and buying triggers • Compare 10–15 direct and indirect competitors • Run landing-page and price-message tests • Define primary and secondary personas without stereotyping | • Research summary • Positioning statement • Customer/occasion priority matrix • Competitor and price map • Evidence log |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Analytics experiment design • Landing-page instrumentation and waitlist form | • Target segments, search/filter vocabulary and content themes • Validated launch countries and languages | • Notion/Confluence • Survey/interview tools • Figma • Analytics and ad platforms |

Gate to continue: A paying or high-intent signal exists; the collection is not based only on founder taste.

## A3. Brand strategy and identity system

Owner: Brand/creative lead. Create a versioned brand system that software and production can implement consistently.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Positioning and target audience • Trademark screening plan | • Define name, story, promise, tone and cultural boundaries • Design logo family, color, typography, iconography and photography direction • Define Arabic/Latin usage and translation rules • Document accessibility contrast and prohibited uses • Register source files and usage rights | • Brand guideline PDF/source • Design tokens • Logo and icon exports • Tone/copy guide • Asset manifest |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Token schema, supported formats, image breakpoints and accessibility constraints | • Approved tokens and assets with owner/version • Copy patterns for UI, emails and notifications | • Figma • Illustrator or equivalent • Digital asset management folder • Trademark counsel/search |

Gate to continue: All launch UI can be built from approved assets; no critical design exists only in a personal file.

## A4. Collection architecture and product portfolio

Owner: Product lead. Define a commercially coherent capsule rather than an uncontrolled list of garments.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Research/positioning • Factory capability overview | • Select hero, entry, margin and image-building products • Limit first capsule variants and colors • Define collection story, seasonality and launch cadence • Estimate demand and inventory exposure • Prioritize products by learning value and operational complexity | • Capsule line plan • Product roadmap • SKU count forecast • Launch/reorder rules |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • SKU capacity guidance, category model and navigation prototype | • Final category/collection hierarchy and lifecycle statuses | • Line-plan spreadsheet • Figma/Miro • Cost model |

Gate to continue: Capsule is small enough to finance, photograph, test, import and support correctly.

## A5. Design, tech packs and sample management

Owner: Fashion design/product lead. Translate creative concepts into reproducible manufacturing specifications.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Approved capsule • Factory measurement and machine capabilities | • Create flats, construction details, BOM, measurements, tolerances, stitch/seam/print/embroidery instructions • Assign style codes and sample versions • Run proto, fit, size-set and pre-production samples • Record comments with photos and approval status • Control revisions; never approve through untracked voice notes | • Approved tech pack per style • Measurement/size chart • Sample history and approvals • Bill of materials |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • File naming, IDs, upload portal and revision workflow | • Structured dimensions, size chart, material/care data and product media | • Illustrator/CLO3D or equivalent • PLM or controlled templates • Photo evidence |

Gate to continue: A pre-production sample and tech pack match; changes are versioned and signed.

## A6. Supplier and factory qualification

Owner: Sourcing/operations lead. Select factories on repeatability, ethics, capacity and evidence—not the cheapest verbal quote.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Tech pack draft • Expected volumes and quality level | • Issue factory questionnaire and NDA • Visit/audit capability, subcontracting, quality system, labor and traceability • Request references and sample runs • Define MOQ, lead time, capacity reservation, payment, tooling, ownership of patterns and defect remedies • Approve backup supplier strategy | • Approved supplier list • Factory scorecard • Manufacturing agreement/SLA • Capacity and lead-time data |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Supplier master schema and secure document storage | • Supplier IDs, statuses, lead times, contacts and evidence links | • Supplier scorecard • Contract counsel • Audit checklist • Secure drive |

Gate to continue: Primary and backup paths can meet the sample standard and contract obligations.

## A7. Cotton, materials and claim substantiation

Owner: Product/quality lead. Make “100% Egyptian cotton” a controlled evidence claim rather than marketing copy.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Supplier declarations • Material source and batch information | • Define acceptable cotton/fabric specification: composition, weight, yarn, knit/weave, shrinkage, colorfastness and finish • Collect invoices/certificates and chain-of-custody evidence • Choose independent test plan by risk/batch • Create restricted-substance declaration and test requirements • Define claim wording that evidence actually supports | • Material specification • Supplier declarations • Lab reports where required • Batch/lot traceability records • Approved claims matrix |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Evidence storage, batch model and label/content fields | • Fibre, weight, lot, test result and approved claim data | • Accredited textile laboratory • RSL template • Material/batch register |

Gate to continue: Every customer-facing material claim maps to retained evidence and an accountable approver.

## A8. Costing, price and financial model

Owner: Finance/business lead. Price from landed economics and return risk, not factory cost multiplied by an arbitrary number.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Factory quotes • Packaging, freight and fulfilment assumptions • Tax/customs adviser inputs | • Calculate ex-factory, export, freight, duty, import VAT cash effect, inspection, warehousing, fulfilment, payment, returns, discounts and marketing • Set target gross and contribution margin • Model MOQ, sell-through, markdown and reorder scenarios • Define currency/price/discount approval rules | • Landed-cost model • Approved retail prices • Margin guardrails • Budget and cash-flow plan |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Pricing engine constraints and reporting needs | • Price lists, cost versions, discount limits and KPI formulas | • Spreadsheet/financial model • Accounting system • Customs broker quotes |

Gate to continue: Base and downside scenarios preserve cash runway and credible contribution margin.

## A9. Quality management and batch release

Owner: Quality/production lead. Prevent defects from becoming customer support and return costs.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Approved samples and tolerances • Factory agreement | • Create incoming material, inline, final random and packaging inspections • Define defect classes and acceptable quality thresholds • Record measurements, color, stitching, print, labels and pack-out • Quarantine failures and run corrective action • Approve each production batch before release | • QC plan • Inspection reports • Defect taxonomy • Corrective actions • Batch release record |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Mobile/admin inspection forms and evidence storage | • Defect codes, photos, batch status and release decision | • Inspection checklist • Measurement tools • Photo station • AQL method with quality specialist |

Gate to continue: No batch enters sellable stock without a release record and traceable evidence.

## A10. Labels, packaging and product information

Owner: Product/operations/legal. Create compliant, durable and brand-consistent information and packaging.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Fibre/origin/care data • Brand system • Packaging law review | • Design sewn label, size/care label, hangtag, packaging and shipment materials • Verify fibre composition language and attachment • Include traceability/contact/safety information required by chosen market model • Track packaging material and weight by component • Test durability, scanning and unboxing | • Approved label artwork • Packaging BOM • Print specifications • Packaging weight register • Supplier proofs |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Barcode/QR rules, label data interface and asset validation | • Final label text, codes, packaging dimensions and weights | • Illustrator • Barcode service/GS1 decision • Packaging supplier • Legal/compliance review |

Gate to continue: Physical samples match approved data and packaging obligations are assigned.

## A11. EU market, importer, customs and compliance readiness

Owner: Business/operations with specialists. Define who legally sells/imports and prove the product can enter and remain on the target market.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Legal entity options • Product classification and origin evidence | • Select EU merchant/importer and obtain required registrations • Classify products and validate preferential origin requirements • Prepare commercial invoice, packing list, origin and customs documents • Build GPSR/product safety file and recall contacts • Review textile labelling, REACH, consumer, GDPR and packaging obligations • Test one import with broker before launch volume | • Compliance responsibility matrix • EORI/VAT/OSS path • Customs document pack • Product safety/traceability file • Recall procedure |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Data fields, retention, legal page and recall tooling requirements | • Market eligibility rules, importer identity, compliance contacts and document links | • Customs broker • Legal/tax adviser • Access2Markets • LUCID/system operator where applicable |

Gate to continue: A named EU economic operator/importer accepts responsibility and a test import clears correctly.

## A12. Fulfilment, shipping and returns design

Owner: Operations/customer lead. Design a customer promise that the team can actually execute and afford.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Launch countries • Order forecast • Product/package dimensions | • Compare 3PL, own stock and direct-from-Egypt options • Define receiving, put-away, pick-pack, carrier handoff, cut-off and tracking • Define returns authorization, address, inspection, refund and restock/disposal • Test lost/damaged/wrong-size cases • Create service-level and escalation matrix | • Fulfilment SOP • Carrier matrix • Return SOP • Service promise • Exception playbook |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Integration/API requirements and status/event model | • Warehouse/carrier IDs, rates, cut-offs, return reasons and status mappings | • 3PL/carrier portals • Shipping test kit • SOP templates |

Gate to continue: A test order and return complete with correct stock, communication and financial reconciliation.

## A13. Product content, photography and localization

Owner: Brand/marketing lead. Produce complete, truthful and reusable content instead of treating photos as a last-minute task.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Approved samples and brand direction • Platform asset specifications | • Create shot list: PDP, detail, fit, scale, campaign and social • Capture color-consistent images and measurements • Write benefits, construction, fit, care, origin and warnings • Create alt text and translations with review • Record rights, model releases and expiry | • Asset package • Product copy • SEO metadata • Alt text • Localization files • Rights register |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Image formats, aspect ratios, content fields and preview environment | • Approved assets mapped to product IDs and locales | • Studio/photo workflow • DAM/cloud drive • Copy/localization tool |

Gate to continue: Every active product has complete, approved and accessible content before launch freeze.

## A14. Marketing, launch and demand generation

Owner: Marketing lead. Create measurable demand and learning, not vanity output.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Positioning, content and launch stock • Analytics/event plan | • Build prelaunch waitlist and content calendar • Create channel-specific campaign briefs and UTMs • Plan creators/affiliates with usage and disclosure terms • Set budget, audience, offer and stop-loss per experiment • Prepare email lifecycle: welcome, browse/cart, post-purchase and win-back • Coordinate stock and campaign volume | • Launch plan • Campaign calendar • Creative briefs • Tracking links • Lifecycle content • Experiment backlog |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Landing pages, pixels/consent, referral codes and dashboards | • Campaign metadata, attribution rules and content schedule | • Ad platforms • Email provider • Analytics • Creator/affiliate contracts |

Gate to continue: Each campaign has a hypothesis, budget, owner, tracking and decision rule.

## A15. Customer service and community operations

Owner: Customer/operations lead. Turn support into a controlled service and product-learning loop.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Policies and fulfilment SOP • Product/size knowledge | • Define channels, hours, languages, response targets and escalation • Create approved answers for fit, care, shipping, return and complaints • Record reason codes and sentiment • Define refund authority and fraud/escalation rules • Feed issues into product and platform backlogs | • Support playbook • Knowledge base • Macros • Escalation matrix • Reason taxonomy |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Support console, order lookup and knowledge format | • Approved content, roles and feedback/event fields | • Helpdesk • Knowledge base • Call/chat tools if justified |

Gate to continue: Support can resolve test scenarios without private spreadsheets or accessing systems beyond its role.

## A16. Finance, accounting and reconciliation operations

Owner: Finance lead. Ensure every order, refund, fee, tax and inventory movement can be explained.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Entity and payment/fulfilment choices | • Set chart of accounts and invoice numbering • Define daily/weekly payment payout and order reconciliation • Track inventory purchases and landed cost • Define VAT records/OSS process with adviser • Close month with returns, fees and currency differences • Separate founder expenses from company books | • Accounting SOP • Reconciliation template • Tax calendar • Invoice requirements • Financial dashboard definitions |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Order/payment/refund exports and immutable audit data | • Accounting identifiers, invoice fields and reconciliation exceptions | • Accounting software • Payment reports • Tax adviser |

Gate to continue: A sample month can be reconciled from order to bank, tax and inventory.

## A17. Sustainability and claims governance

Owner: Business/product lead. Use evidence-based claims and avoid vague green marketing.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • Material/process evidence • Packaging data | • Define which environmental/social claims are allowed • Collect evidence and expiry dates • Avoid “sustainable”, “eco” or ethical claims without scope and proof • Track packaging/material improvements and supplier actions • Create approval workflow for campaign claims | • Claims policy • Evidence register • Approved wording • Improvement roadmap |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Claim fields, document links and approval state | • Only approved, current claims appear in content | • Evidence register • Legal review • Supplier audits |

Gate to continue: Every public claim has scope, evidence, owner and review date.

## A18. Launch operations and continuous improvement

Owner: Program/operations lead. Run launch as a monitored operation, then prioritize evidence-based improvement.

| Prerequisites | Execution | Deliverables |
| --- | --- | --- |
| • MVP readiness • Stock and support coverage | • Create launch command schedule and escalation contacts • Monitor order/payment/inventory/carrier/support/traffic • Freeze noncritical changes • Run daily reconciliation and issue review • Conduct 7/30/90-day post-launch reviews • Reorder or stop products from evidence | • Launch runbook • War-room schedule • Daily dashboard • Post-launch review • Improvement backlog |

| Required from the other side | What this workstream returns | Recommended tools |
| --- | --- | --- |
| • Monitoring dashboards, alert channels, release freeze and incident tooling | • Business severity rules, response owners and prioritized feedback | • Operations dashboard • Incident channel • Retrospective template |

Gate to continue: Real orders are delivered, refunded if needed, reconciled and learned from without uncontrolled manual work.

# PART VII — Proof of Concept package

## 15. PoC objective and success criteria

The accompanying repository is a vertical slice, not a production store. Its purpose is to prove the cross-team contract: one structured product master drives web, mobile, inventory visibility, a quote and an AI-style recommendation.

| PoC scenario | Evidence |
| --- | --- |
| Catalog connection | Three sample products load from the API into the web storefront. |
| Variant/SKU integrity | Nine unique SKU records validate against the schema. |
| Shared channel API | The Expo mobile source consumes the same product endpoint. |
| AI pattern | A deterministic recommender ranks only active in-budget products and explains the selection. |
| Operational API | Quote endpoint verifies SKU and stock and returns a transparent PoC total. |
| Engineering baseline | Docker Compose, API documentation, tests and GitHub Actions are included. |

## 16. Repository structure

| Path | Purpose |
| --- | --- |
| backend/app | FastAPI routes, validation schemas, catalog repository and deterministic stylist. |
| backend/data/products.json | Sample product/variant master used by the PoC. |
| backend/tests | Health, catalog, recommendation and quote tests. |
| storefront | Responsive static storefront connected to the API. |
| mobile | Expo/React Native source connected to the same API. |
| docs | Product, variant and asset templates plus decision/handoff checklists. |
| scripts | Product data validator. |
| docker-compose.yml | Runs API and storefront locally. |
| .github/workflows | Backend CI test workflow. |

## 17. PoC setup and demo

1.  Install Docker Desktop or Docker Engine with the Compose plugin.

2.  Extract the PoC package and copy .env.example to .env.

3.  Change ADMIN_API_TOKEN before sharing the environment.

4.  Run: docker compose up --build

5.  Open the storefront at http://localhost:3000 and API documentation at http://localhost:8000/docs.

6.  Demonstrate catalog, stock, stylist and quote scenarios using the README demo script.

7.  For mobile, set EXPO_PUBLIC_API_BASE for emulator/phone, install dependencies and run npx expo start.

PoC limitation: It does not collect live payment, calculate VAT/customs, persist transactional orders, reserve inventory atomically, print carrier labels or contain final legal text. Exposing it as a live shop would be irresponsible.

## 18. Production migration map

| PoC shortcut | Production replacement | Dependency from Side A |
| --- | --- | --- |
| JSON catalog | PostgreSQL, migrations, admin workflow and audit history. | Approved master-data fields and lifecycle. |
| Static storefront | SEO/performance-tested web application and CMS preview. | Final tokens, content, policies and locales. |
| Quote endpoint | Server-authoritative cart, tax/shipping and payment session. | Merchant/import/tax and fulfilment model. |
| Stock number in JSON | Inventory ledger, reservations, locations and adjustments. | Warehouse process, opening stock and authority limits. |
| Rule-based stylist | Evaluated search/ranking/LLM explanation with fallback. | Approved tags, use cases, exclusions and evaluation examples. |
| No auth | Managed/secure customer identity, RBAC, MFA and audit. | Operational roles and privacy decisions. |
| Local Docker | Staging/production cloud, secrets, monitoring, backups and CI/CD. | Billing owner, budget, legal data location and support hours. |

# PART VIII — Architecture, data, security, compliance and deployment

## 19. Architecture principles

Web-first launch; mobile is a separate value decision, not a vanity requirement.

Modular monolith before microservices. Split only where team scale, reliability or load provides evidence.

Managed services before Kubernetes. Operational complexity is a cost, not a badge.

Provider-hosted/tokenized payment UI; never build card handling from scratch.

PostgreSQL is the transactional source of truth; analytics copies do not drive order state.

Events/webhooks are idempotent, signed, observable and replayable.

Every external integration has an adapter, timeout, retry policy, dead-letter path and manual fallback.

AI is an optional decision layer over approved data; it does not own price, stock or legal facts.

## 20. Core data entities and ownership

| Entity | Key fields | Business owner | Technical control |
| --- | --- | --- | --- |
| Product | Immutable ID, style code, name, category, collection, composition, origin, care, status. | Product | Schema, validation, version/audit. |
| Variant | SKU, barcode, size, color, dimensions, weight, status. | Product/Ops | Uniqueness and referential integrity. |
| Price | Market, currency, net/gross, validity, tax class, approval. | Finance | Server-authoritative calculation and history. |
| Inventory ledger | SKU, location, quantity delta, reason, reference, timestamp. | Operations | Transactional append-only movement. |
| Supplier/batch | Supplier, material lot, production order, inspection and release. | Sourcing/QC | Evidence links, statuses and audit. |
| Customer/account | Identity, contact, preferences and consent. | Customer/legal | Minimization, security and rights workflows. |
| Order/payment | Items, amounts, state, provider references and event history. | Operations/finance | Idempotency and immutable audit trail. |
| Shipment/return | Carrier, tracking, events, reasons, condition and refund mapping. | Operations | External mapping and exceptions. |
| Content/asset | Locale, rights, alt text, approvals, product mapping. | Brand/marketing | CDN, versioning and access. |
| Analytics event | Anonymous/user ID policy, event, properties, consent and source. | Shared | Schema validation and retention. |

## 21. Product master mandatory fields

| Group | Required launch fields |
| --- | --- |
| Identity | product_id, style_code, product_name, slug, collection, category, lifecycle_status |
| Commercial | retail_price, currency, tax class, launch date, market eligibility |
| Material/compliance | fibre composition, country of origin, care, compliance/evidence IDs, responsible/importer data where required |
| Content | short/long description, fit, measurements, SEO title/description, locale, approved claims |
| Variant | SKU, barcode decision, size, color, dimensions, weight, opening stock, reorder point |
| Operations | supplier, production batch, warehouse/location, package type/dimensions, QC release |
| Media | primary/listing/detail images, alt text, rights owner and approval/version |

## 22. Security and privacy minimum baseline

MFA for cloud, source control, payment, email, analytics and admin accounts.

Separate individual accounts; no shared founder password.

Production secrets in a managed secret store; never in repositories, screenshots or chat.

Server-side authorization on every privileged action and audit logs for price, stock, refund and user-role changes.

Personal-data inventory with purpose, lawful basis, processor, retention and deletion/export procedure.

Consent-aware analytics and marketing; nonessential cookies remain off until valid consent where required.

Encrypted transport, database backups, restore tests, dependency updates, rate limiting and security headers.

Incident plan that covers customer communication, payment provider, processors and data authority/legal escalation.

## 23. EU/Germany compliance baseline for the plan

The final obligations depend on the legal entity, product, claims, target countries and fulfilment model. The following items are planning controls that require professional confirmation before launch.

| Control area | Planning requirement | Refs |
| --- | --- | --- |
| General Product Safety Regulation (GPSR) | Applies to consumer products sold online/offline in the EU from 13 December 2024; define manufacturer/importer/responsible economic operator, traceability, safety information and recall handling. | [R1][R2] |
| Textile fibre labelling | EU textile products must show fibre composition using permitted fibre names; labels/marking must be firmly attached and language requirements depend on sale country. | [R3][R4] |
| Chemical restrictions (REACH) | Supplier declarations and risk-based testing should cover restricted substances; clothing/textiles are subject to specific restrictions including entry 72 CMR substances. | [R5] |
| Distance-selling consumer rights | Online consumers generally have a 14-day withdrawal period; pre-contract information and a workable return/refund process are required, subject to exceptions. | [R6][R7] |
| GDPR and ePrivacy/cookies | GDPR applies to EU-targeted processing; document purpose/lawful basis, rights, processors, security and retention. Some cookies require prior consent. | [R8][R9] |
| VAT OSS/IOSS | OSS can simplify cross-border EU B2C VAT reporting; IOSS is designed for qualifying imported consignments up to EUR 150. Model depends on stock location and seller/importer. | [R10][R11] |
| Customs/EORI and origin | An EU importer normally needs customs readiness including EORI; tariff preference requires correct classification and proof that origin rules are met. | [R12][R13][R14] |
| Germany packaging law | Businesses placing packaged goods on the German market may need LUCID registration, system participation and volume reporting, including online retailers/importers. | [R15] |
| App-store organization identity | Apple organization enrollment requires legal entity status and normally a D-U-N-S number; Google Play organization accounts require verified organization/contact information. | [R16][R17] |
| Payment card scope | Use low-risk provider-hosted/tokenized payment integration so card details go directly to the provider; PCI remains a shared responsibility. | [R18][R19] |

## 24. Deployment environments

| Environment | Purpose | Data rule | Access |
| --- | --- | --- | --- |
| Local | Developer work and unit tests. | Synthetic/sample data only. | Individual developer. |
| Development | Shared integration and early demos. | Synthetic; resettable. | Engineering. |
| Staging | Release candidate, UAT and sandbox integrations. | Masked/synthetic; no unnecessary real customer data. | Engineering + selected business testers. |
| Production | Real customers and operations. | Minimized real data with retention controls. | Least privilege, MFA and audit. |
| Analytics | Reporting/experiments. | Pseudonymized/minimized according to purpose/consent. | Data roles only. |

## 25. Production deployment runbook

1.  Confirm gate approval, change freeze, release owner and communication channel.

2.  Verify automated tests, dependency/security scan, database migration review and backup.

3.  Deploy to staging; execute smoke, payment sandbox, order, inventory, carrier and return scenarios.

4.  Obtain business UAT sign-off and confirm product/content freeze.

5.  Create versioned production artifact; apply migration with observed checkpoints.

6.  Deploy behind feature flag/canary when appropriate; run production smoke without creating uncontrolled orders.

7.  Monitor errors, payment webhooks, order creation, stock, carrier events and customer messages.

8.  Rollback or forward-fix according to data state; do not improvise destructive database reversals.

9.  Publish release notes, update runbooks and record metrics/incidents.

# PART IX — Launch, operations, capacity, checklists and templates

## 26. Launch readiness checklist

[ ] Founder/IP/company and account ownership documented.

[ ] Merchant/importer, VAT/EORI/customs and invoice model reviewed.

[ ] Products classified; fibre/origin/care/traceability data complete.

[ ] Production batch released with QC evidence and opening inventory reconciled.

[ ] Packaging/labels physically checked against approved data.

[ ] Product content, image rights, alt text and translations approved.

[ ] Shipping and return tests completed with real packages.

[ ] Payment success, failure, retry, duplicate webhook, refund and dispute paths tested.

[ ] Stock concurrency, cancellation, partial fulfilment and return paths tested.

[ ] Legal pages, consent and privacy rights workflows reviewed.

[ ] Monitoring, alerting, backup restore and incident simulation passed.

[ ] Support staff trained with order lookup and escalation.

[ ] Finance can reconcile a test order from checkout to bank and stock.

[ ] Campaign tracking and analytics reconcile to transactional orders.

[ ] Rollback, launch freeze and decision authority confirmed.

## 27. Capacity and budget model

Do not use a single fantasy budget. Build a capacity model by stage and compare internal time with direct cash. The largest early costs are usually product development, minimum production, content, compliance/import, fulfilment setup and marketing—not cloud hosting.

| Cost block | Planning driver | Control |
| --- | --- | --- |
| Founder/legal/company | Entity structure, agreements, trademark and advisers. | Fixed approval budget before work. |
| Product development | Number of styles × sample rounds × materials/printing. | Capsule limit and sample gate. |
| Production/inventory | MOQ × unit cost + defects + buffer. | Split runs and reorder triggers. |
| Testing/compliance | Material risk, lab scope, markets and claims. | Risk-based plan; retain evidence. |
| Freight/customs/fulfilment | Weight, volume, lane, incoterm, duty/origin, storage and returns. | Test shipment and landed-cost model. |
| Content/marketing | Products, shoot scope, creators, media and lifecycle. | Experiment budgets and stop-loss. |
| Software/cloud | People time, providers, environments, observability and support. | MVP capability map; managed services. |
| Contingency | Delay, resample, customs, defects, returns and platform incidents. | Separate reserve; not spent on nice-to-have features. |

## 28. Recommended minimum team capacity

| Stage | Side A minimum | Side B minimum |
| --- | --- | --- |
| PoC / discovery | Business/product lead, brand/designer, sourcing/ops part-time, finance/legal specialists. | One strong full-stack/platform lead; design support; security/cloud review. |
| MVP build | Product/ops owner, brand/content, marketing/customer, finance/operations. | Backend, web/full-stack, part-time mobile, cloud/security and QA responsibility. |
| Launch | Daily operations/support, inventory/fulfilment and campaign owner. | Release/on-call owner, backend/web support and monitoring. |
| Scale | Dedicated product/production, marketing/CRM, finance and customer operations. | Domain engineers, data/AI, mobile, platform/SRE and QA based on demand. |

## 29. Weekly cross-team status template

| Field | Required content |
| --- | --- |
| Outcome this week | Measurable result, not activity list. |
| Decisions needed | Decision, owner, options, deadline and cost of delay. |
| Inputs due from Side A | Artifact, format, owner, due date and acceptance status. |
| Inputs due from Side B | Preview/schema/tool/report, owner and due date. |
| Risks/blockers | Probability, impact, response and escalation date. |
| Metrics | Demand, product/sample, data quality, delivery and budget signals. |
| Next seven days | Maximum three priorities per side. |

## 30. Change request template

| Field | Example |
| --- | --- |
| Requested change | Add a new “one size” variant model for selected abayas. |
| Business reason | Approved product construction does not use S/M/L. |
| Affected data/process | Variant schema, size filter, PDP, warehouse label, analytics. |
| Requested by / date | Named owner and target launch. |
| Options | Generic size string / category-specific sizes / new size-system entity. |
| Impact estimate | Design, engineering, data migration, testing, operations and delay. |
| Decision and approver | Selected option with rationale. |
| Acceptance test | Product imports, displays, filters, orders and fulfils correctly. |

## 31. Factory onboarding checklist

[ ] Legal identity, address, contacts, bank and tax documents verified.

[ ] Capability, capacity, equipment and subcontracting disclosed.

[ ] NDA/manufacturing/IP/quality terms signed.

[ ] Material supplier and traceability process documented.

[ ] MOQ, lead times, payment milestones and capacity reservation agreed.

[ ] Tech-pack receipt/version control and sample approval process tested.

[ ] QC, defect remedies, batch release and corrective action agreed.

[ ] Restricted-substance declarations and evidence requirements accepted.

[ ] Packaging/label specifications and barcode process tested.

[ ] Backup/continuity and change-notification contacts assigned.

## 32. Product onboarding checklist

[ ] Product/style ID and unique variant SKUs assigned.

[ ] Approved tech pack, size chart and sample version linked.

[ ] Composition, origin, care, weight, dimensions and evidence completed.

[ ] Cost, landed cost, price, tax class and market eligibility approved.

[ ] Supplier, batch, QC release and opening inventory recorded.

[ ] Images, alt text, copy, SEO and rights approved for each locale.

[ ] Packaging/label data and barcode/QR verified physically.

[ ] Search attributes, style tags and collection navigation approved.

[ ] Returns/fit guidance and customer service knowledge added.

[ ] Staging page and test order accepted by business owner.

## 33. App-store release prerequisite checklist

[ ] Organization legal entity and public website established.

[ ] Apple organization enrollment information/D-U-N-S path completed where applicable.

[ ] Google Play organization and contact verification completed.

[ ] Bundle/package identifiers owned by the company.

[ ] Privacy policy, support URL, contact and data disclosures approved.

[ ] App screenshots, description, category, age/content rating and reviewer notes prepared.

[ ] Production API, account deletion/data rights and crash monitoring tested.

[ ] Internal testing and staged rollout plan approved.

[ ] Store credentials held in company-controlled password/secret management.

## 34. Final execution order

Week one action: Sign the operating/IP baseline, appoint owners, run the PoC, and issue the product/variant/factory data templates. Do not start polishing a homepage before those actions.

1.  Side A completes A1–A4 and starts A5–A8.

2.  Side B completes B1–B4 and runs the provided PoC.

3.  Both sides hold the first product-data clinic and populate one real style end-to-end.

4.  Side A validates sample, factory, landed cost, importer/compliance and fulfilment.

5.  Side B builds the sellable MVP only for the approved capsule and markets.

6.  Both sides execute a real test import, test order, shipment, return, refund and reconciliation.

7.  Launch small, observe daily and scale only after contribution margin and customer evidence.

# APPENDIX — Current reference baseline

Sources were checked for the 1 August 2026 planning baseline. Always re-check official requirements before launch because laws, guidance and platform processes change.

| Ref | Official source | URL |
| --- | --- | --- |
| R1 | European Commission — EU General Product Safety Regulation: applicability from 13 December 2024 | https://trade.ec.europa.eu/access-to-markets/en/news/eus-general-product-safety-regulation-gpsr-new-era-consumer-protection |
| R2 | EUR-Lex — Regulation (EU) 2023/988 on general product safety | https://eur-lex.europa.eu/eli/reg/2023/988/oj/eng |
| R3 | Your Europe — Textile label requirements | https://europa.eu/youreurope/business/product-rules-compliance/textiles-and-footwear/textile-label/index_en.htm |
| R4 | EUR-Lex — Regulation (EU) No 1007/2011 textile fibre names and labelling | https://eur-lex.europa.eu/eli/reg/2011/1007/oj/eng |
| R5 | European Commission — REACH restrictions; clothing/textiles CMR entry 72 | https://single-market-economy.ec.europa.eu/sectors/chemicals/reach/restrictions_en |
| R6 | Your Europe — Returns and 14-day withdrawal right | https://europa.eu/youreurope/citizens/consumers/shopping/returns/index_en.htm |
| R7 | European Commission — Consumer Rights Directive | https://commission.europa.eu/law/law-topic/consumer-protection-law/consumer-rights-directive_en |
| R8 | Your Europe — Data protection under GDPR for businesses | https://europa.eu/youreurope/business/governance-and-sustainability/digital-and-data-compliance/data-protection-gdpr/index_en.htm |
| R9 | Your Europe — Cookies and online privacy | https://europa.eu/youreurope/business/dealing-with-customers/data-protection/online-privacy/index_en.htm |
| R10 | European Commission — VAT e-Commerce OSS/IOSS | https://vat-one-stop-shop.ec.europa.eu/index_en |
| R11 | Your Europe — EU VAT One Stop Shop | https://europa.eu/youreurope/business/finance-and-tax/vat/one-stop-shop/index_en.htm |
| R12 | German Customs — EORI number | https://www.zoll.de/EN/Businesses/Movement-of-goods/Import/Duties-and-taxes/EORI-number/eori-number_node.html |
| R13 | European Commission Access2Markets — Importing goods guide | https://trade.ec.europa.eu/access-to-markets/en/content/guide-import-goods |
| R14 | EU trade relations with Egypt / Association Agreement and rules of origin context | https://policy.trade.ec.europa.eu/eu-trade-relationships-country-and-region/countries-and-regions/egypt_en |
| R15 | German Packaging Register — obligations for online retailers | https://www.verpackungsregister.org/en/i-am-a-mail-order-company-or-online-retailer |
| R16 | Apple Developer — organization enrollment and D-U-N-S | https://developer.apple.com/help/account/membership/program-enrollment/ |
| R17 | Google Play — required organization account information | https://support.google.com/googleplay/android-developer/answer/13628312?hl=en |
| R18 | Stripe — integration security guide | https://docs.stripe.com/security/guide |
| R19 | Stripe — Checkout payments page | https://docs.stripe.com/payments/checkout |
| R20 | Expo — app-store submission with EAS | https://docs.expo.dev/deploy/submit-to-app-stores/ |
| R21 | OpenAI — API quickstart / Responses API pattern for optional future integration | https://platform.openai.com/docs/quickstart/make-your-first-api-request |

## PoC technical snapshot references

The PoC pins a FastAPI snapshot and an Expo SDK snapshot for reproducibility. Before a production build, regenerate or upgrade within a tested compatibility matrix and review release notes. The technical architecture does not depend on retaining those exact versions.

| Component | Planning source |
| --- | --- |
| FastAPI package/release information | https://pypi.org/project/fastapi/ |
| Expo package/SDK information | https://www.npmjs.com/package/expo |
| Expo Build and store submission | https://docs.expo.dev/build/introduction/ and R20 |

# SYSTEM PROMPT - FASHION COMMERCE PLATFORM SIDE A AGENT

## Identity and accountability

You are the sole expert agent responsible for the Business, Product, Brand, Marketing and Market Operations Lead side of the Fashion Commerce Platform. Act as the accountable program owner, expert practitioner, project manager, artifact creator, reviewer and verifier for your complete side. You do not merely advise. You create the required deliverables, test what can be tested, manage dependencies, expose blockers and correct failed work until the launch gate is honestly satisfied.

## Case study

The company will launch premium clothing manufactured and packaged in Egypt, using evidence-backed Egyptian cotton and quality claims and a modern Eastern design identity, sold primarily to European customers. Two expert agents work together:

Side A: Business, Product, Brand and Marketing.

Side B: Platform, Software, AI and Applications.

You are Side A. The other side is the Side B Platform/Software/AI agent.

## Mission

Completely plan, build, document and verify market research, strategy, brand, garment design, product development, sourcing, factory management, material claims, quality, compliance coordination, import/logistics, content, marketing, customer support, finance operations and launch. Execute the work packages A1-A18 in the attached Side A Agent Book, use its exact deliveries and gates, and produce a market-deployment-readiness dossier. Prioritize a narrow, correct, sellable MVP and one real product vertical slice before broad catalog, enterprise automation or impressive AI features.

## Non-negotiable truth rules

1. Never claim completion without an artifact, acceptance criteria and evidence.

2. Use only these evidence statuses: DRAFT, SELF-VALIDATED, AUTOMATED-TESTED, HUMAN-VERIFIED, EXTERNALLY-VERIFIED, BLOCKED, REJECTED.

3. Never fabricate customer interviews, factory visits, sample inspections, test reports, certificates, contracts, legal/tax/customs advice, registrations, payment activation, carrier results, real orders, production metrics or app-store approval.

4. For human/external actions, prepare the full dossier, instructions, questions and acceptance checklist, then keep the item pending until evidence arrives.

5. Do not stop for non-blocking uncertainty. Record a reversible assumption, isolate it and continue safe work. Raise a blocker only when continuing creates legal/safety risk, corrupts source truth or creates material rework.

6. Verify current laws, standards, provider rules, product APIs and software versions from official primary sources at execution time and record the source/date.

7. Never silently invent or overwrite the other side's source-of-truth decisions.

8. Do not hide failed tests, accepted risks or contradictions.

## Mandatory operating workspace

Create and continuously maintain:

PROGRAM_CHARTER.md

DELIVERABLE_REGISTER.csv

DECISION_LOG.md

ASSUMPTION_REGISTER.csv

DEPENDENCY_REGISTER.csv

RISK_REGISTER.csv

EVIDENCE_INDEX.csv

STATUS_REPORT.md

/work_packages/side_a

/handoffs/incoming and /handoffs/outgoing

/evidence/side_a

DELIVERABLE_REGISTER.csv must contain:

artifact_id,title,work_package,owner,version,status,dependency_ids,acceptance_criteria,evidence_uri,reviewer,due_gate,last_updated,next_action

## Mandatory first execution

Before broad design or implementation:

1. Read the complete Side A Agent Book and Shared Cross-Team Agent Interface Contract.

2. Inspect all supplied repositories, prior books, templates and evidence.

3. Create the operating workspace and registers.

4. Publish an intake report: available artifacts, verified facts, missing inputs, contradictions, assumptions and risks.

5. Run all available builds, tests and validators; preserve exact commands and outputs.

6. Create a gate-based roadmap and detailed first two-week backlog.

7. Send the other agent the minimum input templates and formal dependency requests needed for the first vertical slice.

8. Start the highest-value non-blocked tasks immediately.

## Work-package execution algorithm

For every work package:

1. Restate objective, done-state and gate.

2. Classify prerequisites as available, assumed, requested or blocking.

3. Decompose work into executable tasks tied to artifact IDs.

4. Create the required files and structured data in the formats stated in the book.

5. Perform self-validation and all available automated validation.

6. Reconcile the result with upstream and downstream source-of-truth contracts.

7. Request human/external validation where required.

8. Exchange a formal handoff with the other side.

9. Update registers and evidence links.

10. Keep the work package open until every mandatory delivery passes or a named owner formally accepts the residual risk.

## Cross-team handoff format

Every handoff must include:

HANDOFF-ID, sender, receiver and date.

Work-package and artifact IDs.

Purpose and consuming workflow.

Files/payload and schema/version.

Confirmed facts, assumptions and questions.

Acceptance criteria and validation command/review procedure.

Need-by gate/date, impact if late and safe fallback.

Change-control and superseded version.

The receiver must explicitly ACCEPT, CONDITIONALLY ACCEPT or REJECT with field-level reasons. Do not silently repair the owner's source truth.

## Gates

Operate only through objective gates:

G0 Mobilized.

G1 Market and architecture aligned.

G2 Product truth proven.

G3 Sellable MVP proven.

G4 Operational beta proven.

G5 Market launch approved.

G6 Scale decision.

For every gate produce a report containing required artifacts, evidence status, failed criteria, risks, accepted exceptions and go/conditional-go/no-go recommendation. A date never overrides a failed gate.

## Decision rules

Prefer reversible choices under uncertainty.

Prefer one country/market, one small capsule and web-first launch unless evidence supports more.

Prefer managed services, modular architecture and standard processes over premature custom enterprise systems.

Escalate decisions involving legal entity/importer, safety/compliance, customer promise, core unit economics, data ownership, security posture, payment/fulfilment model, launch market or irreversible architecture.

Present options, quantified trade-offs, recommendation and decision deadline.

## Completion verification

Before calling the side market-ready, prove that:

one real product can be traced from approved source evidence through catalog, order and post-order operations;

product facts, claims, prices, stock, policies and media reconcile across sources and channels;

all critical success and failure scenarios pass;

physical, legal, tax, customs, payment, carrier and app-store statuses have external evidence where needed;

operations can execute test shipment/return and finance can reconcile test order/refund;

security, privacy and accessibility controls pass defined checks;

deployment, rollback, restore, monitoring and incident procedures have been rehearsed;

unresolved risks have named owners and explicit launch impact.

## Prohibited shortcuts

Do not present generated images as manufactured samples, synthetic analytics as customer evidence, draft agreements as signed, assumptions as legal conclusions, sandbox results as production activation, submitted apps as approved, or untested AI as safe. Do not introduce microservices or Kubernetes merely to make the system appear enterprise.

## Required output each execution cycle

1. Current gate and objective.

2. Completed artifacts: ID, version, status and evidence.

3. Validation performed: commands/checklists and results.

4. Incoming handoffs: accepted/rejected and reasons.

5. Outgoing handoffs: exact files/requests and acceptance criteria.

6. Blockers and risks: owner, impact and fallback.

7. Decisions required: options, recommendation and deadline.

8. Next executable tasks in priority order.

9. Readiness by gate criteria, not subjective confidence.

## Definition of complete

Your side is complete only when every mandatory delivery in the book exists, acceptance tests pass, handoffs are accepted, required human/external evidence is attached, no hidden launch blocker remains, and the other side can consume your outputs without reconstructing assumptions.

Start now with the Mandatory First Execution. Do not begin with cosmetic branding or feature coding before the registers, evidence protocol, dependency contract and one-product vertical-slice plan are initialized.